# Team X

# Implementation Document:

# Project Scherzo

Rebecca Young, Lineker Tomazeli, Alicia Bendz

March 31, 2012

COMP361 Software Engineering Project

School of Computer Science

McGill University

# Table of Contents

- Programming Responsibility….....……………………………………………………………..…..…3

  - Programming Responsibility Table…....…………………………………..………………..….…...3

- Milestones and Deliverables……………………………………………………………………………4

2.1 Dated Activity Chart………………………………………………………………..…………………...…4

2.2 Milestones and Deliverables Table…..………………………………………….……………………5

- Peer Review (Refer to appended documents)

- Testing…….…………………………………………………….............................................................6

4.1 Complete Test Case…..........................................……….……………………………….…………6

- Modifications…………………………………………………………………………..….…………….........10

5.1 Modification Log…..........................................……….……………………………….……………11

- Programmers Journal………………………………………………….……………..…………………..14

6.1 Lineker Tomazeli……………………………………………………………………………..……………..14

6.2 Rebecca Young…..........................................……….……………………………….………….….15

6.3 Alicia Bendz…...............................................……….……………………………….………….….16

# Programming Responsibility

# 1.1 Programming Responsibility Table

| Module | Assigned Programmer | Due Date | Date Completed |
| --- | --- | --- | --- |
| Request Handler | Alicia Bendz | Mar 28, 2012 | March 28, 2012 |
| Android Device | Alicia Bendz | Apr 1, 2012 | N/A |
| Statistics | Alicia Bendz | Apr 3, 2012 | N/A |
| Song Generator | Alicia Bendz | Apr 5, 2012 | N/A |
| Database | Lineker Tomazeli | Apr 7, 2012 | N/A |
| iOS Device | Lineker Tomazeli | Apr 7, 2012 | N/A |
| Main UI | Rebecca Young | Apr 7, 2012 | N/A |
| Music Manager | Rebecca Young | Apr 7, 2012 | N/A |
| Streaming | Lineker Tomazeli | Apr 7, 2012 | N/A |

# Milestones and Deliverables

# 2.1 Dated Activity Chart

# 2.2 Milestones and Deliverables Table

| Event | Assigned Programmer | Description | Due Date | Date Completed |
| --- | --- | --- | --- | --- |
| Request Handler Prototype | Alicia Bendz | A Request Handler implementation with all functions but no testing. | Jan 25, 2012 | Jan 25, 2012 |
| Android Prototype | Alicia Bendz | An Android application fully implemented but not tested. | Jan 25, 2012 | Jan 25, 2012 |
| Music Manager Prototype | Rebecca Young | A Music Manager implementation prototype with all basic functions. | Feb 1, 2012 | Feb 1, 2012 |
| Database Prototype | Lineker Tomazeli | A Database with all functions implemented but untested. | Feb 10, 2012 | Feb 10, 2012 |
| iOS Prototype | Lineker Tomazeli | An iOS application fully implemented but not tested. | Feb 15, 2012 | Feb 15, 2012 |
| Song Generator Prototype | Alicia Bendz | A Song Generator implementation without testing. | Feb 21, 2012 | Feb 21, 2012 |
| Main UI Prototype | Rebecca Young | A Main UI implementation without testing. | Feb 24, 2012 | Feb 24, 2012 |
| Statistics Prototype | Alicia Bendz | A Statistics implementation without testing. | Feb 28, 2012 | Feb 26, 2012 |
| Request Handler Complete | Alicia Bendz | A Request Handler complete with testing and integration. | Mar 28, 2012 | March 28, 2012 |
| Android Complete | Alicia Bendz | An Android application with testing and integration. | Apr 1, 2012 | N/A |
| Statistics Complete | Alicia Bendz | The Statistics Module complete with testing and integration. | Apr 3, 2012 | N/A |
| Song Generator Complete | Alicia Bendz | The Song Generator complete with testing and integration. | Apr 5, 2012 | N/A |
| Music Manger Complete | Rebecca Young | A Music Manager module with complete functioning, testing, and integration. | Apr 7, 2012 | N/A |
| Main UI Complete | Rebecca Young | The Main UI complete with integration and testing. | Apr 7, 2012 | N/A |
| Database Complete | Lineker Tomazeli | The Database complete with integration and testing. | Apr 7, 2012 | N/A |
| Streaming Complete | Lineker Tomazeli | The Streaming module complete with integration and testing. | Apr 7, 2012 | N/A |
| iOS Complete | Lineker Tomazeli | The iOS application complete with integration and testing. | Apr 7, 2012 | N/A |

# Testing

## Method Overview

The method selected for the included test case is addSong(Request r), which has the following function signature:

public synchronized boolean addSong(Request r);

When excuted, this method attempts to add the song in the given Request object to the current list of songs playing. Any Request object may be received. Request objects consist of a Song and an optional specified time in hours and minutes. Songs consist of minutes and seconds, and the method returns a boolean indicating whether the song was successfully inserted.  The complete set of test cases involving this method are detailed in Section V of the Design Document.

## Selected Test Case

Cases 1-3 in Section V of the Design Document are selected for this logging.

Let T=0 be the current time, and Tf be the latest time for which there is a song scheduled to be played (on the queue). Let Tr be the requested time of the Request r if specified.

Set-up

@Before

public void setUp() throws Exception {

MusicManager man = new MusicManager(false);

mQueue1 = new ActiveQueue(MIN, man);

mQueue2 = new ActiveQueue(MIN, man);

// Block any client requests

mQueue1.terminateWatcher();

mQueue2.terminateWatcher();

// Insert songs onto the list

Song s1 = new Song("files/02 We're In The Club Now.mp3");

Song s2 = new Song("files/03 Married Life.mp3");

Song s3 = new Song("files/04 Carl Goes Up.mp3");

Song s4 = new Song("files/05 52 Chachki Pickup.mp3");

LinkedList<Song> list = new LinkedList<Song>();

list.add(s1);

list.add(s2);

list.add(s3);

list.add(s4);

mQueue1.setSongs(list);

mQueue2.setSongs(list);

}

Boundaries Testing

/**

* Test method for {@link MusicManager.ActiveQueue#addSong(MusicManager.Request)}.

*/

@Test

public void testAddSongBoundaries() {

Song testSong1 = new Song("files/01 Up With Titles.mp3");

Song testSong2 = new Song("files/22 Up With End Credits.mp3");

File session = new File("session.ser");

// Destroy any saved playlist/active queue settings

if(session.exists()) {

session.delete();

}

DateTime date = new DateTime();

int hour = date.getHourOfDay();

int min = date.getMinuteOfDay();

// Boundary case 1: Request r = null;		assertFalse(mQueue1.addSong(null));

// Boundary case 2: r != null; r.min < 0, r.hour >= 0

assertTrue(mQueue1.addSong(new Request(testSong1, -1, hour)));

assertTrue(mQueue1.getSongs().size() == mQueue2.getSongs().size());

// Boundary case 3: r != null; r.min >= 0, r.hour < 0

assertTrue(mQueue1.addSong(new Request(testSong2, min, -1)));

assertTrue(mQueue1.getSongs().size() == mQueue2.getSongs().size());

// Boundary case 4: r != null; r.song = null;

assertFalse(mQueue2.addSong(new Request(null, 2, 2)));

}

Case 1: Tr != null, Tf > Tr.

/**

* Test method for {@link MusicManager.ActiveQueue#addSong(MusicManager.Request)}.

*/

@Test

public void testAddSongCase1() {

Song testSong1 = new Song("files/Sleep Away.mp3");

DateTime date = new DateTime();

int hour = date.getHourOfDay();

int min = date.getMinuteOfHour();

// Find time the latest existing song will be played

int eHour = hour;

int eMin = min;

LinkedList<Song> list = mQueue1.getSongs();

for(int i = 0; i < list.size(); i++) {

eMin += list.get(i).getSongLength();

}

while(eMin >= 60) {

eHour++;

eMin -= 60;

}

// Insert at a position smaller than that time

assertTrue(mQueue1.addSong(new Request(testSong1, eHour, eMin - 10)));

// There should have been a swap assuming normal range of song length

assertTrue(mQueue1.getSongs().size() == list.size());

assertTrue(mQueue1.getSongs().contains(testSong1));

}

Case 2: Tr != null, Tf < Tr.

/**

* Test method for {@link MusicManager.ActiveQueue#addSong(MusicManager.Request)}.

* @throws SQLException

* @throws ClassNotFoundException

*/

@SuppressWarnings("static-access")

@Test

public void testAddSongCase2() throws ClassNotFoundException, SQLException {

Song testSong1 = new Song("files/Bleed.mp3");

DateTime date = new DateTime();

int hour = date.getHourOfDay();

int min = date.getMinuteOfHour();

// Load a test playlist for generating filler

int pid = 		Global.getSRVInstance().PlaylistService().GetPlaylistIdByName("rUp");

Collection<Song> coll = 	Global.getSRVInstance().SongService().getSongsByPlaylistId(pid);

LinkedList<Song> link = new LinkedList<Song>();

link.addAll(coll);

Playlist playlist = new Playlist();

playlist.setSongs(link);

mMan.changePlaylist(playlist);

mQueue1 = new ActiveQueue(MIN, mMan);

mQueue1.setSongs(mList);

int origLength = mQueue1.getSongs().size();

assertTrue(mQueue1.addSong(new Request(testSong1, hour, min + 40)));

int newLength = mQueue1.getSongs().size();

// The last element should be the added song

assertTrue(mQueue1.getSongs().get(newLength - 1).equals(testSong1));

// Additions; the length of the song list should be longer by > 1

assertFalse(mQueue1.getSongs().size() == origLength + 1);

// Check that insertion was +-3 minutes

int sum = 0;

int target = hour*60 + min;

Song temp;

LinkedList<Song> songs = mQueue1.getSongs();

for(int i = 0; i < songs.size(); i++) {

temp = songs.get(i);

if(temp == testSong1) {

System.out.println("Found it.");

break;

}

sum += temp.getSongLength();

}

System.out.println("Sum: " + sum);

System.out.println("Target: " + target);

assertTrue(Math.abs(sum - target) <= 3);

// Depending on sample songs used, this may fail.

// With this set it always passes. Failing occasionally is OK.

}

Case 3: Tr == null.

/**

* Test method for {@link MusicManager.ActiveQueue#addSong(MusicManager.Request)}.

*/

@Test

public void testAddSongCase3() {

Song testSong1 = new Song("files/Bird Song.mp3");

mQueue1 = new ActiveQueue(MIN, mMan);

mQueue1.setSongs(mQueue2.getSongs());

// The length of the song list should be equal after a successful insert

assertTrue(mQueue1.addSong(new Request(testSong1, -1, -1)));

assertTrue(mQueue1.getSongs().size() == mQueue2.getSongs().size());

assertTrue(mQueue1.getSongs().contains(testSong1));

// It should be the third song on the list			  		assertTrue(mQueue1.getSongs().get(2).getTitle().equals(testSong1.getTitle()));

}

## Results

The results for all test cases were as expected, after a few failures due to errors in the test case assertions. These were not in the actual code, so are not logged here. With these corrected, the results were:

Note that as stated in the Design Document, since all tests are based in specific instances of Song objects (with distinct lengths), extended testing using varying playlists, songs, and times of day is also being done to thoroughly test this method.

# 6. Modification Log

| # Revision | # Time | # File Count | # Author | # Message |
| --- | --- | --- | --- | --- |
| # 171 | # Yesterday 10:18 PM | # 1 | # ryoung11 | # Merge. |
| # 170 | # 03/27/2012 09:41 PM | # 4 | # abendz | # Changed song gen to use new song gap from music manager. |
| # 169 | # 03/26/2012 09:24 PM | # 2 | # ryoung11 | # Constraint changed to SongReplayGap. |
| # 168 | # 03/26/2012 12:52 PM | # 5 | # ltomaz | # changed the way is opening connections to db |
| # 167 | # 03/26/2012 12:51 PM | # 1 | # ltomaz | # db working |
| # 166 | # 03/23/2012 04:06 PM | # 3 | # abendz | # Changed stats colours. |
| # 165 | # 03/23/2012 03:00 PM | # 6 | # abendz | # Minor changes. Mostly tiny UI fixes. |
| # 164 | # 03/22/2012 04:21 PM | # 1 | # abendz | # Post peer review rework. |
| # 162 | # 03/22/2012 11:18 AM | # 22 | # abendz | # Add multicasting android and request handler. |
| # 160 | # 03/21/2012 01:02 AM | # 3 | # ryoung11 | # Testing for ActiveQueue. Commented out some println's in MusicManager and AQ. |
| # 157 | # 03/14/2012 12:52 PM | # 1 | # ryoung11 | # Updating play count before song finishes playing. |
| # 156 | # 03/12/2012 12:48 PM | # 3 | # ryoung11 | # Play playlist error corrected. |
| # 155 | # 03/12/2012 11:54 AM | # 28 | # abendz | # Some fixes. |
| # 154 | # 03/12/2012 10:54 AM | # 1 | # ryoung11 | # UI update |
| # 153 | # 03/08/2012 09:27 PM | # 11 | # abendz | # UI and Android changes. |
| # 152 | # 03/08/2012 04:30 PM | # 2 | # ltomaz | # fixed SSL issue grooveshark |
| # 151 | # 03/08/2012 04:02 PM | # 2 | # ltomaz | # fixed SSL issue grooveshark |
| # 150 | # 03/07/2012 07:26 PM | # 1 | # ryoung11 | # update. |
| # 149 | # 03/07/2012 07:22 PM | # 1 | # ryoung11 | # Main with Req handler |
| # 148 | # 03/07/2012 07:13 PM | # 1 | # ltomaz | # new DB connection |
| # 147 | # 03/07/2012 03:06 PM | # 3 | # ryoung11 | # Can remove songs from playlists. |
| # 146 | # 03/07/2012 02:35 PM | # 1 | # ryoung11 | # Merge. |
| # 145 | # 03/04/2012 08:58 PM | # 5 | # ryoung11 | # Pause for streaming implemented. |
| # 144 | # 03/04/2012 03:09 PM | # 7 | # ryoung11 | # Plays streaming songs. Pause command not implemented for a streamed song yet. |
| # 143 | # 03/04/2012 01:26 PM | # 2 | # ltomaz | # add method to update LastPlayed song property |
| # 142 | # 03/03/2012 12:03 AM | # 7 | # ryoung11 | # Sets past playlist as default when adding songs. |
| # 141 | # 03/02/2012 12:59 AM | # 8 | # ryoung11 | # Streaming integrated minus playing them. Can add them to playlists. Pause implemented. Now loads your last session's pla… |
| # 140 | # 03/01/2012 10:40 PM | # 22 | # abendz | # Odds and ends with android and request handler. |
| # 138 | # 02/29/2012 02:21 AM | # 1 | # ltomaz | # add method addToCurrentPlaylist |
| # 137 | # 02/29/2012 02:15 AM | # 5 | # ltomaz | # Grooveshark is working again. Added Button to add selected songs from UIStreaming. |
| # 136 | # 02/29/2012 02:10 AM | # 1 | # ltomaz | # empty database, just copy and replace the old one if necessary |
| # 135 | # 02/28/2012 09:23 PM | # 4 | # ryoung11 | # Integrated Statistics and SongGenerator into UI. |
| # 134 | # 02/28/2012 04:52 PM | # 6 | # abendz | # Updated testing for SongGen. |

# 6. Programmer’s Journal

# 6.1. Lineker Tomazeli

| Entry 1 |  |
| --- | --- |
| Date: | Comments: |
| January 22, 2012 | Database is up and running. A lot of encapsulation so it becomes simple to query the database (max refactoring) |
| Entry 2 |  |
| Date: | Comments: |
| February 15, 2012 | The team keeps asking me for new queries. I think they should try writing it. |
| Entry 3 |  |
| Date: | Comments: |
| February 25, 2012 | Grooveshark changed their API. The streaming module is not working anymore. |
| Entry 4 |  |
| Date: | Comments: |
| February 30, 2012 | Found an working round for Grooveshark. Streaming is back to LIVE. Hopefully we won’t have problems again |
| Entry 5 |  |
| Date: | Comments: |
| March 15, 2012 | We are having many problems when too many request are sent to the sqlite (db). We either have “SQLite busy” message or “Database Locked” |
| Entry 6 |  |
| Date: | Comments: |
| March 17, 2012 | I did some changes to the database module. Now instead of a singleton connection each request opens a new connection. Sqlite seems to prefer this way. No more error messages. |
| Entry 7 |  |
| Date: | Comments: |
| March 19, 2012 | I think we are a team of doers. This can make any project successful. Is good man everyone does their part. |
| Entry 8 |  |
| Date: | Comments: |
| March 30, 2012 | I think we can improve our UI. |

# 6.2. Rebecca Young

| Entry 1 |  |
| --- | --- |
| Date: | Comments: |
| February 19, 2012 | We discovered that the GUI for the server application did not work on Lineker’s Mac (the frame appeared but was frozen; no user-interaction at all) because of a .jar file in the build path. Apparently on a Mac, this file changed the launch configurations in Eclipse and due to some bug it disabled Swing. This discovery is good since it works now but now we have to figure out what to do about that jar since we need it for the stats module. |
| Entry 2 |  |
| Date: | Comments: |
| February 21, 2012 | Scherzo v0.0 is rivaling iTunes in number of threads at runtime. We are up to 31; iTunes runs between 33 - 40 |
| Entry 3 |  |
| Date: | Comments: |
| March 7, 2012 | Integration for the first time of all the modules together was simple, since we had all been testing already using each other’s modules (albeit sometimes incorrectly). |
| Entry 4 |  |
| Date: | Comments: |
| March 20, 2012 | All the failures so far from running jUnit tests on ActiveQueue methods came from errors in the test case set-up. |
| Entry 5 |  |
| Date: | Comments: |
| March 26, 2012 | Made a small change as a result of our post-peer review meeting. Instead of asking users to specify the maximum number of times a song may be played per session, we will ask them how much time should pass between song plays; ie, frequency. This makes much more sense from a user POV. |
| Entry 6 |  |
| Date: | Comments: |
| March 28, 2012 | As a whole I like our team dynamics. I definitely learned things from my teammates. In my opinion, when you can trust the quality and timeliness of your teammates’ work, and there is good method of communication between each member, then the team works. |

# 6.3. Alicia Bendz

| Entry 1 |  |
| --- | --- |
| Date: | Comments: |
| Feb 14, 2012 | Working in a team is great when you can trust that the work will be done by your teammates and you can see a significant increase in throughput of work for the team vs. just one person. |
| Entry 2 |  |
| Date: | Comments: |
| Feb 15, 2012 | There is some difficulty in coordinating deadlines and making sure they are kept. Since there is no supervisor, team members need to monitor each other, which is too time consuming, or we just hope that others are doing their work correctly. Without constant communication this is worrisome occasionally. |
| Entry 3 |  |
| Date: | Comments: |
| Feb 16, 2012 | Some time is wasted when not everyone is on the same page in terms of project development. Hacks and temporary fixes need to be done in order to keep developing but then everything needs to be reworked after. |
| Entry 4 |  |
| Date: | Comments: |
| Feb 21, 2012 | Often assumptions are made about what team members know or how they will work. When these assumptions are incorrect, this leads to going back and reworking or trying to patch up problems that occurred from assuming someone would work a certain way and didn’t. Example, unfamiliarity with SVN technology resulted in wasted time trying to fix conflicts and repository problems. |
| Entry 5 |  |
| Date: | Comments: |
| Feb 24, 2012 | It would be easier if there were more scheduled update meetings. Of course, we’re all restricted by time and can’t have frequent meetings but often I can’t really tell where the other members are in terms of progress or when they plan to work on certain things. |
| Entry 6 |  |
| Date: | Comments: |
| March 7, 2012 | It’s hard to synchronize work when everyone is at a different stage of development. |
| Entry 7 |  |
| Date: | Comments: |
| March 8, 2012 | Sometimes you realize when implementing something and encountering a problem, it would have saved some trouble if the team had just decided upon something before instead of waiting until it came up. |
| Entry 8 |  |
| Date: | Comments: |
| March 13, 2012 | Integration seems to take a long time when you need to wait for other team members to catch up or to catch up to their stage. It’s hard to determine when things need to be done when there aren’t many fine grained due dates. |
| Entry 9 |  |
| Date: | Comments: |
| March 14, 2012 | Work goes so quickly when everyone has a complete understanding of the project. Integration is done easily when everyone understands where each part goes and what it’s supposed to do. |
| Entry 10 |  |
| Date: | Comments: |
| March 19, 2012 | Without an “official” client, it’s difficult to gauge when something is “done” or “good”. It’s hard to see the project as a client would since I’ve been working on it for so long. |